## Slide 1: 3. PPPs in ICT: Appraisal & Feasibility Analysis Requirements
Ned White
Institute for Public-Private Partnerships
February 17 - 19, 2008

## Slide 2
Module 3:
Identifying,
Analyzing &
Structuring
ICT
Projects to be
Viable PPPs
Module 4:
Tendering &
Procuring
PPP Projects
in ICT
Module 5:
Negotiating
Contracts &
Financing
PPP
Projects
in ICT
Module 6:
Managing
PPP ICT
Contracts
&
Monitoring
Contractor
Performance
The Sequence of the Project
Life Cycle for
PPPs in ICT & e-Government
Module 2: Establishing Effective Policy, Legal, Institutional,
& Regulatory Frameworks for PPPs in ICT/e-Govt.

## Slide 3: Session Overview
PPP Project Identification & Selection (common characteristics, sectors where its been applied)
PPP Feasibility Analysis Techniques
  Technical, Economic, Financial, Enviro
  Public Sector Comparator (PSC), Risk Adjusted Public Sector Comparator (RA-PSC), and Value for Money (VfM)
PPP Risk Structuring Techniques
  PPP Allocation matrixes
CASE STUDY – Philippines Land Transport Office ICT Network BOO Project

## Slide 4: Key Constraints to PPPs
Govt.
Personnel
PPP Skills
Identifying
&
Studying
New PPP
Projects
Govt.
PPP Policy
Framework
PPP
Tendering
PPP
Project
Financing
PPP
Regulation &
Perform.
Monitoring
CAPACITIES:
AVAILABLE RESOURCES
Govt.
Political
Will &
Model Int’l
Policies
Govt. &
Donor
Sponsored
PPP
Training
PPP Project
Development
Funds &
Feas. Study
Models
Int’l PPP
Transaction
Advisors
Private
Equity &
MDB/IFI
PSIDFs
Govt.
Legal
Frameworks
&
Institutional
Capacity

## Slide 5: Selecting Appropriate PPP Candidates
Affordability: Govt. (or public) must STILL be able to afford to pay for the ICT project, regardless of whether it is a public project or a PPP. Deferred payments is not a real benefit of PPPs
Large Capital Investment: The larger a project (>$20 million), the greater the risk of construction/installation cost overruns, completion delays, or costs of inefficient operations & technology which a PPP can better manage.
Long Operating Life: The project should require important levels of on-going maintenance & measurable performance (not just construction & installation)
Financial Viability: PPPs do not need to be commercially viable on their own (ie. no public supports), but do need to become financially viable to reach financial closure.
Technical, Economic & Environmentally Feasible: PPPs should already have clear technical, economic & enviro. feasibility. PPPs cannot, on their own, make technically or environmentally risky projects become feasible.

## Slide 6: PPP Project Preparation
1. PPP Project Selection:
Is this an Appropriate Project for PPP?
Should additional funds be spent on analyzing & preparing it?
2. PPP Feasibility Analyses & Structuring
Is it Tech, Econ, Enviro & Financially Feasible?
How much would the Public Sector’s Cost (PSC) be?
What “Value for Money” will it likely provide?
Is public support needed & approved?
Implementing recommendations to make project viable
3. Tendering &
Contracting
4. Financing
5. Operations &
Monitoring
Fund PPP
Feasibility Study

## Slide 7: PPP Project Selection Checklist
# | Selection Criteria | Analysis
1 | Is this project a clear Govt. priority (Nat’l Dev. Plan)? Are there initial indications (budget plans) that the Govt. agency can afford to make required payments for this project over its entire life (20+ years)? | 
2 | Does the project require large, new capital investment (> $20 million)? | 
3 | Does the project require long-term maintenance, measurable performance/operations & periodic renewals? | 
4 | Are there initial indications the project is technically, economically & environmentally feasible? | 
5 | Are there previous int’l examples of PPPs in the same sector? Are there indications of private sector interest? | 
6 | Are there clearly identifiable revenue streams (from Govt. or directly from public users)? | 
7 | Can project performance be measured in clear, quantifiable outputs and Key Performance Indicators (KPIs)? | 

## Slide 8: I. PPP Feasibility Analyses
Affordability:
  Govt. contracting agency must demonstrate, through verifiable budget plans (5 yrs +), a level it can afford to pay for this needed project.
Technical:
  What is level of demand for the new ICT project over whole life (20+yrs.)?
  What is minimum performance of the ICT project, expressed as outputs?
Economic
  What are the expected level of net economic benefits the project is estimated to provide? (This is key in any decisions on public support, which must not exceed Net economic benefits)
Environmental & Social
  What are the estimated environmental impacts & social costs from the project? Can they be reasonably mitigated?
Financial
  Based on estimates of construction & operating costs, and reasonable private sector returns, what does the tariff need to be? Can the Govt. contracting agency still afford it?

## Slide 9: The Public Sector Comparator (PSC)
How much would it cost the public sector to construct and operate this same project, with the same required outputs & levels of service?
Requires:
  A proposed project design that meets outputs
  Estimates of construction costs
  Estimates of financing costs
  Estimates of operating costs over whole life of project (20 – 30+ years)

## Slide 10: The Risk-Adjusted Public Sector Comparator (RA-PSC)
What are the probabilities of, and the size of the impacts of, the risks that the Public Sector would assume in implementing this project?
  Risk of construction cost over-runs
  Risk of delays in completion of the project
  Risk of higher-than-planned operating costs
  Other relevant risks on the Government
Based upon factual analysis of data on past public projects

## Slide 11: PPP Risk Matrix:

## Slide 12: PPP Risk Matrix (Contd.)

## Slide 13: PPP Risk Matrix (Contd.)

## Slide 14
Credit Risk
The Role of Risks in “PPP Credit Risk”
Technology/Design Risks
Construction/Completion Risks
Operating Risk
Market/Demand Risk
Economic Risk
Counterparty Risks
Political/Regulatory Risks
Force Majeure Risk
Foreign Exchange/Currency Risk
Environmental Risks

## Slide 15: Allocate Risks to the Party Best able to manage & control each Risk

## Slide 16: How much could the Private Sector do the same thing for?
PPP Reference Model (Pre-Tendering) & “The Winning PPP Bid” (Post-Tendering)
  Estimates of probability & size of private sector management of construction, completion & operation risks (lower than public)
  Estimates of costs of private sector financing (higher than public)
  What is the total estimated “Value for Money” of PPP?
“Value for Money” = Risk-Adjusted PSC – Winning PPP Bid

## Slide 17: Illustrative Example: The PSC
Government wants to construct a new ICT project.
Estimated construction cost of 100.
Annual Operating costs begin at 30/yr. and increase at 5% per year for 20 years
Govt’s cost of capital = 10%
Present Value (at 10% discount rate) of whole-life Project Operating Costs = 363.4
Total Present Value (at 10%) of Project Costs = 463.4 (PSC)

## Slide 18: Example: The Risk-Adjusted PSC
A workshop of experienced public sector stakeholders and PPP Advisors (Govt. engineers, ICT Specialists, public budgeting officials, procurement specialists, legal specialists, ICT consumer associations, etc.) estimates three main risks that this ICT project would face:
  Construction/Installation Cost Over-Runs
  Completion Delays
  Technology & Operating Inefficiencies
Based upon past public procurements of similar ICT projects, this Project Team estimates the most likely magnitude of the impact of these risk events and their probability:

## Slide 19: Example: Value for Money
Demonstrated Affordability (budget limit) by the client Govt. Agency = 650
Winning PPP Bid: Starts at 40 per year, escalating at 5% per year for 20 years. NPV (at 10%) of winning bid = 484.5
Value for Money:
RA-PSC (617) – PPP Bid (484) = 132.5 (21%)

## Slide 20
Value for Money

## Slide 21: ICT PPP Case Example: BOO Computerization of Land Transport Office, Philippines

## Slide 22: Philippines Land Trans. Office ICT BOO:
1990 Philippines “BOT Law” & “BOT Center”
1989 – 2002 over $20 Billion in private investment in infrastructure (power, roads, airports, & water)
Land Transportation Office (LTO) is 4th largest Govt. revenue generator for GoP through vehicle registration, licensing, & safety inspections, etc.
Pre-2000: LTO needed to computerize & interconnect its 248 offices located throughout country
2002: After competitive tendering, GoP signs a BOO contract for $84 million of private investment (IFC participation) in LTO’s information systems to improve collections, reduce criminal activities (vehicle thefts), and develop computerized database & information sharing for LTO.
Winning consortium of Stradcom Corp. (Philippines) and Sybase, Inc. (USA)
Capable of handing 12 million transactions per year

## Slide 23: Philippines LTO BOO Contract
A Team or Consortium of private firms establish a new Project Company to Build-Operate-Transfer (BOT) a specific investment project. The new project company is capitalized with equity contribution from the sponsors
The Project Company borrows funds from lenders. The lenders look only to the projected future revenue stream generated by the project and the Project Company’s limited, single-use assets to repay all loans.
The host country government does not provide a financial guarantee to lenders, nor do the sponsoring firms. “Off-Balance-Sheet” financing
STRADCOM
(Phil.)
Unysis
(Phil.)
Lenders
IFC
$
Government
LTO
Users
Sybase
(USA)
Concession
Contract
Equity
Loans
Repayment
Public
Services
Rates
Equity
Special Purpose
Project Co.
Notes: <number>
<footer>
<header>

## Slide 24: Philippines LTO PPP Project Scope
PPP Project will feature an assessment and systems integration testing for new ICT network including
  IT-related areas of application software,
  network systems,
  hardware,
  Systems software,
  Manual systems and procedures,
  performance testing and capacity planning of the LTO.
The review and evaluation will include:
  LTO's Driver's Licensing System,
  Motor Vehicle Registration System,
  Law Enforcement & Traffic Adjudication System,
  Manufacturers, Assemblers, & Importers,
  Dealers Reporting System and Revenue Collection System.
LTO information system, capable of handling 12 million transactions in the first full year of operations, for 248 district offices. Project will automate the connection between their district and extension offices, as well as licensing centers, with the central office, and will provide and replicate all information instantly between the offices.

## Slide 25: Features of the ICT PPP:
Computerization used to eliminate fake emissions test results
  In the past, petty-corruption was common in cases were drivers’ cars had not passed the vehicle emissions test, but wanted to receive certificates that they had “passed” anyway
The Need for Regulatory Cooperation for PPPs:
  Philippines Land Transport Office raised the costs of vehicle licenses & inspections on taxis, buses & “jeepneys”
  Philippines Land Transportation & Regulatory Franchising Board (LTRFB) did not allow taxi & bus drivers to raise their rates in response to these higher costs
  As a result in 2003, bus & taxi drivers in Manila and other cities in the Philippines went out on costly strikes..

## Slide 26: Key Success Factors in PPPs: “Positive” vs. “Negative” Strategies
“POSITIVE” PPPs:
A return to Govt. “steering” instead of “rowing”
Pro-active
“We could probably provide it ourselves, but we choose PPP”
Long-term competitiveness of the country’s public services & infra.
Better Value for Money & best price to meet service standards
Create new jobs & empowerment
Understands that locals are less expensive than expats.
Our current public staff will “become” the private sector
We must regulate (referee) fairly in order to handle new changes and problems sustainably.
“NEGATIVE” PPPs:
“We just need new money!”
Re-active
“We are forced into PFI because we can’t afford it ourselves!”
Short-term access to new money
Technical & Design-driven
Fear of job losses
Fear of foreign control
Us (the Govt.) vs. “them” (the Private Sector)
We need to control the private contractor so that he does what we command, or else we will punish them by canceling the contract!

## Slide 27
Questions?

## Slide 28: The Institute for Public-Private Partnerships (IP3) Washington | Cairo | Jakarta | Dakar
Cairo
19 Ahmed El Shattoury Street
Dokki, Giza, Egypt
Washington
1010 Wisconsin Avenue, NW, Suite 250
Washington, DC 20007 USA
Tel: 1-202-466-8930 Fax: 1-202-466-8934
www.ip3.org
Jeff Wuorinen
Regional Representative, Middle East/North Africa
E-mail: jwuorinen@ip3.org
Tamer Shaltout
Program Manager, Egypt
E-mail: tshaltout@ip3.org