## Slide 1: 5: Negotiating PPP Contracts & Financing PPP Projects in ICT
Ned White
Institute for Public-Private Partnerships
February 17 - 19, 2008

## Slide 2
Module 3:
Identifying,
Analyzing &
Structuring
ICT
Projects to be
Viable PPPs
Module 4:
Tendering &
Procuring
PPP Projects
in ICT
Module 5:
Negotiating
Contracts &
Financing
PPP
Projects
in ICT
Module 6:
Managing
PPP ICT
Contracts
&
Monitoring
Contractor
Performance
The Sequence of the Project
Life Cycle for
PPPs in ICT & e-Government
Module 2: Establishing Effective Policy, Legal, Institutional,
& Regulatory Frameworks for PPPs in ICT/e-Govt.

## Slide 3: Session Overview
Preparing, Conducting & Finalizing ICT PPP Contract Negotiations
Reaching Financial Closure for ICT PPP Contract Investments
Case Example: Project-Backed Financing for Philippines $84 million Land Transport Office ICT BOO Contract

## Slide 4: 1. Preparing, Conducting & Finalizing e-Govt. PPP Contract Negotiations
Definition: This is the procedure that is followed to arrive at a signed PPP contract after the selection of the preferred bidder has been completed and before the project’s financial negotiations between private investors and their lenders can be completed.
Rationale: While it is strongly recommended that e-Government PPP tenders are conducted with full drafts of PPP contracts included in the bidding packages – in practice, there are often important details and issues that still need to resolved and agreed upon before the final e-Govt. PPP contract can be signed.
This process must be carefully managed by the Govt. to ensure that the overall risk-allocation and value for money benefits that are being offered by the private contractor are not reduced or “eroded” during these negotiations.
Additionally, for larger e-Government projects, this step must be completed before the successful private bidder can complete its own negotiations with its commercial lenders to structure the terms for the financing for the project.

## Slide 5: Checklist for Conducting & Finalizing ICT PPP Contract Negotiations
Scope of Work & Output Standards – Is the main scope of work clear, unambiguous, and measurable? Is the schedule for the provision of all goods and services clear and agreed? Are requirements for training services clearly described?
Contracting – Are the identity of all parties to the private contractor entity known and acceptable? Are there to be any limits on the private contractors ability to sub-contract? Are there specific targets the contractor must meet in sub-contracting, such as use of local sub-contractors or use of affirmative action contractors?
Reporting – Are the reporting mechanisms and schedule for determining the PPP contract’s progress clear and acceptable?
Records – What records does the contractor have to maintain and make available for regular auditing?
System Maintenance – Does the contract satisfactorily describe the standards of system maintenance the private contractor must achieve?

## Slide 6: Checklist for Conducting & Finalizing e-Govt. PPP Contract Negotiations
Ownership – Is the contract clear and acceptable about determining who has legal ownership title to any software (or hardware designs) developed for the PPP project?
Collusion & Conflicts of Interest – Does the contract properly prevent collusive behavior as well as potential conflict-of-interest situations in the course of the PPP contract?
Termination – Does the contract allow for the termination of the agreement both for reasons of convenience and for reasons of cause?
Insurance – Is the private contractor required to maintain specific insurance coverage (i.e. business insurance) during the term of the contract?
Indemnification – Is the client Government agency indemnified against liabilities from contractor actions, including patent, copyright and trademark infringements?
Legal Compliance – Are all of the laws the contractor must comply with known and planned for?
(NOTE: based upon similar checklist from Implementing and Managing e-Government: An International Text, by Richard Heeks, Sage Publications, 2006)

## Slide 7: Good Practices for Conducting & Finalizing e-Govt. PPP Contract Negotiations
PPP Contract Negotiations should be kept as brief and focused as possible. There should already be a full draft of the PPP contract (BOO/concession/off-take agreement, etc.) included in the tender package as well as a clear and detailed PPP risk-allocation structure, that includes the precise amount and form of any public sector supports the project may receive.
Govt. agencies and their PPP transaction advisors should avoid requests by the successful private bidder to the projects, to “re-open” PPP project structure to consider material changes to the scope and risk-allocation structure of the project. This could lead to effectively removing the important economic benefits that the original PPP project and the successful bidder’s bid offered to the client Government.

## Slide 8: 2 – Reaching Financial Closure for e-Government PPP Contract Investments
Definition: The signing of a PPP contract does not lead directly to the implementation of the ICT project. For larger, capital intensive IT projects, often a new “Project Company” or Special Purpose Vehicle (SPV) must be incorporated, which fist receives some (20 – 40%) of its total investment needs from its private owners as equity, and then needs to raise the majority of its finance (60 – 80%) from commercial lenders.
Before lending, banks insist on performing their own detailed due diligence on all of the risks facing the ICT PPP project & ensure all risks are properly allocated in the “Security Package” of project agreements. This process often takes 3 month to 1 year to complete.
While this process happens between the private contractor and their own private lenders, there are occasions when Governments and their PPP transaction advisors are asked to clarify and help facilitate this process of “reaching financial closure”

## Slide 9: Reaching PPP Financial Closure
Rationale: Reaching financial closure for larger and complex ICT PPP investments is a detailed & demanding process. The consequences of private contractor not reaching financial closure are very costly for client Government agencies as well. While the private contractor may forfeit their bid bond, the implementation of the needed ICT project can be either delayed by a year or more, or be cancelled altogether.
While the analysis & negotiations to reach financial closure occur directly between private investors and their lenders (and do not directly involve Governments), there are a number of things that Governments can do to help make sure that the financial closure process occurs smoothly and successfully.

## Slide 10: Limited-recourse “Project Finance”
A Team or Consortium of private firms establish a new Single-Purpose Project Company (SPV) to Build & Operate a new e-Govt. Project. This new company is capitalized with equity contributions from the sponsors.
The Project Company (SPV) borrows much of its funds (50% - 75%) from private commercial lenders. These lenders look only to the projected future revenue stream generated by the project to repay all loans.
The host country government does not provide a sovereign financial guarantee to lenders. Sponsors provide only limited guarantees to contribute more equity, if needed: “Off-Balance-Sheet” financing
Private
Sponsor 1
Private
Sponsor 3
Lenders
$
Govt.
Users/Client
Private
Sponsor 2
Equity
Loans
Repayments
ICT Services
Tariffs
Equity
Single Purpose
Project Co. (SPV)
ICT Service
Contract/Concession Agr.

## Slide 11: Financing for ICT PPPs
Unlike traditional sovereign-guaranteed loans for public investments, or corporate loans backed by collateral, in project-backed financings lenders face more risks: They can only be repaid by the successful installation & operation of the e-Govt. project during the entire life of the loan (5 - 12 years)
Therefore, for larger, capital-intensive ICT PPPs lenders require a more detailed process of due diligence before deciding whether or not to finance a project
Often lenders insist on greater credit enhancements to ensure that all risks are clearly allocated to each party that is best able to manage each risk, before they become credit risks for lenders

## Slide 12
Technology/Design Risks
Installation/Completion Risks
Operating Risk
Market/Demand Risks
Economic Risk
Counterparty Risks
Political/Regulatory Risks
Force Majeure Risk
Foreign Exchange/Currency Risk
Environmental Risks
Credit Risk
Sources of Credit Risk for PPP Lenders:

## Slide 13
Example: A Large e-Govt/ICT Concession PPP
PPP
Project
Company
Users
O & M
Contract
Shareholder
Agreements
Construction
Contract
Concession
Contract
Internet Service
Provision License
Loan
Agreements
Incorporation
Inter-
Creditor
Security
Trust
Agreement
Escrow
Agreement
Performance
Guarantee
Owners
Operator
Equipment Supplier
Construction
Contractor
Min. of Finance
National/
Local
Govt.
Govt. Telecom
Regulatory Authority
Escrow
Agent
Lenders
Standby Agreement
Labour
Equipment
Supply Contract
Labour
Contract
E-Govt.
Services
$
$
Insurance
Contracts
Insurer

## Slide 14: Lenders’ Debt Service Coverage Ratio (DSCR)
The
“Waterfall”
ICT PPP
Revenues
1. O & M
Costs
2. Debt
Repayments
3. Taxes
4. Profits
Operating Income or
Earning Before Interest, Taxes , Depreciation
& Amortization (EBITDA)
Debt
Service
DSCR = ---------------------- = > 1.5
EBITDA
Debt Service
(Wages,
Electricity, utilities
Maintenance,
Spare parts, etc.)

## Slide 15: Credit Enhancement Techniques for ICT PPPs:
1. Raise Tariffs/User Fees
2. Decrease O & M Costs
3. Increase Equity Investment
4. Establish a Reserve Account
5. Create Additional Sources of Revenue
6. Create “Mezzanine” Financing/Subordinated Debt
7. Partial Risk/Partial Credit Guarantees
Notes: <number>
<footer>
<header>

## Slide 16
1. Increase Tariffs
Revenue
1. O & M
Costs
2. Debt
Repayment
3. Taxes
4. Profit
EBITDA
Debt
Service
+ Increases revenues
& DSCR
- Limited Consumer
Affordability &
Willingness to Pay
Shifts Risk from
Investors & Lenders
onto Consumers
Notes: <number>
<footer>
<header>

## Slide 17
2. Reduce O & M Costs
Revenue
1. O & M Costs
2. Debt Repayment
3. Taxes
4. Profit
EBITDA
Debt
Service
+ Improves the
financial efficiency
of operations
- Risks “Starving the
Goose that Lays the
Golden Eggs”
- Owners already have
incentive to minimize
O & M Costs
Shifts More Initial
Risk from Lenders onto
Owners, Operators
& Labor
Notes: <number>
<footer>
<header>

## Slide 18
3. Increase Equity Participation
Shifts Risk
from Lenders
to Owners
Revenue
1. O & M Costs
2. Debt Repayment
3. Taxes
4. Profit
EBITDA
Debt
Service
Reduces total Debt
Reduces principal and
interest payments
Increases DSCR
Increases Taxes & Profit
but reduces ROE
Notes: <number>
<footer>
<header>

## Slide 19
4. Establish a Reserve Account
Revenue
1. O & M
Costs
2. Debt
Repayment
3. Taxes
4. Profit
EBITDA
Debt
Service
Reserve
Account
+ Provides a “Cushion”
during periods of
Cash flow shortfall
- Who “funds” the
Reserve Account?
Equity or Lenders?
- Adds to total cost
of the project
(=125% Annual
Debt Serv.)
Notes: <number>
<footer>
<header>

## Slide 20
5. Create Additional Sources of Revenue
Revenue
1. O & M
Costs
2. Debt
Repayment
3. Taxes
4. Profit
EBITDA
Debt
Service
Additional
Revenue
(Advertising Revenues,
Etc.)
+ Increases revenues
& DSCR
- Can confuse the
“Single-Purpose
Project Company”
issue
Notes: <number>
<footer>
<header>

## Slide 21
6. Create a Mezzanine Level of Subordinated Debt
Revenue
1. O & M
Costs
2. Senior
Debt
4. Taxes
5. Profit
EBITDA
Debt
Service
+ Improves DSCR for
Senior Lenders
- Higher interest rates
for Subordinated
Debt
- Increases total
Debt Service Costs
of the project
Shifts Risk to
New
“Subordinated”
Lenders
3.
Subordinated
Debt
Notes: <number>
<footer>
<header>

## Slide 22
7. Use Partial Credit Guarantees
From MDBs (Extend Debt Terms)
TIME
Old
Debt Service
Revenue
New
Debt Service
Shifts More Risk onto
Guarantors
+ Lower Payments
+ Increases DSCR
- Higher Interest Rates
- Higher Total D.S. Costs
- Lower ROE
Notes: <number>
<footer>
<header>

## Slide 23: Partial Credit Guarantees for PPPs

## Slide 24: ICT PPP Case Example: Project Financing for the Philippines’ Land Transport Office PPP

## Slide 25: Philippines Land Transport Office ICT Concession Financing
Strategic
Alliance
Development
Corp (Phil.)
Unysis
& Sybase
IFC
$
Government
Of the
Philippines
LTO/Users
Comfaq
Corp.
(Phil.)
Concession
Contract
Loans
($40m)
Repayment
ICT Services
Tariffs
Equity (60%)
“STRADCOM”
(SPV)
(40%)
ICT Equipment
Supply
Notes: <number>
<footer>
<header>

## Slide 26: Philippines LTO e-Govt. Project Financing
A competitive tender was awarded to a consortium of Philippine investors [Strategic Alliance Development Corp. (60%) and Comfac Corp (40%)] and US technology suppliers, who formed the new project company “Stradcom” to undertake the $84 million project.
The e-Govt. concession contract required electronic data linkage network for the LTO’s 248 Offices throughout the Philippines
Project-Backed Debt: Stradcom then successfully received $40 million in project-backed debt financing from the International Finance Corporation (the private sector arm of the World Bank) through:
  An “A Loan” of $10 million, lent by the IFC itself;
  A “B Loan” of $20 million, syndicated by IFC to other commercial banks; and
  A “C Loan” (quasi-equity) of $10 million.

## Slide 27: Questions?

## Slide 28: The Institute for Public-Private Partnerships (IP3) Washington | Cairo | Jakarta | Dakar
Cairo
19 Ahmed El Shattoury Street
Dokki, Giza, Egypt
Washington
1010 Wisconsin Avenue, NW, Suite 250
Washington, DC 20007 USA
Tel: 1-202-466-8930 Fax: 1-202-466-8934
www.ip3.org
Jeff Wuorinen
Regional Representative, Middle East/North Africa
E-mail: jwuorinen@ip3.org
Tamer Shaltout
Program Manager, Egypt
E-mail: tshaltout@ip3.org