## Slide 1: 6: Techniques for Performance Monitoring & Contract Compliance for ICT PPPs
Ned White
Institute for Public-Private Partnerships (IP3)
February 17 – 19, 2008

## Slide 2
Module 3:
Identifying,
Analyzing &
Structuring
ICT
Projects to be
Viable PPPs
Module 4:
Tendering &
Procuring
PPP Projects
in ICT
Module 5:
Negotiating
Contracts &
Financing
PPP
Projects
in ICT
Module 6:
Managing
PPP ICT
Contracts
&
Monitoring
Contractor
Performance
The Sequence of the Project
Life Cycle for
PPPs in ICT & e-Government
Module 2: Establishing Effective Policy, Legal, Institutional,
& Regulatory Frameworks for PPPs in ICT/e-Govt.

## Slide 3: Session Overview:
How to Design & Manage ICT PPP Contract performance monitoring units
How to manage requests for adjustments in ICT PPP contract prices & costs
How to measure & monitor ICT contractor performance (technical, financial, legal & other)
How to manage request to revise & renegotiate ICT PPP contracts & alternative dispute resolution mechanisms

## Slide 4: 1 – Designing & Managing e-Govt. PPP Contract Performance Monitoring Units
Definition: The performance monitoring/regulatory body is the institution for gathering the data necessary to measure the actual level of ICT service being delivered by the PPP contractor provided. It also ensures that the terms and conditions of the PPP contract are being properly enforced, and that any requested changes within the PPP contract, such as adjustments to tariffs are prices, are properly assessed.
Rationale: Even in PPPs, the public sector always remains responsible for regulating the performance within the sector, regardless of who is actually delivering the ICT service. Without this function, it will not be possible to accurately determine if the original goals and the contracted requirements of the ICT project are actually being met.

## Slide 5: PPP Regulation-by-Contract vs. Regulation-by-Commission
Regulation by contract: nearly all of the decisions about whether, or by how much, tariffs should be adjusted are contained within the specific terms and conditions of the PPP contract itself. PPPs such as service contracts and most BOTs that have a single, public sector off-taker or customer and are monitored by a Contract Compliance Office (CCO) within the client organization.
Regulation by Commission: When a PPP creates a private monopoly (one single seller) selling to individual retail consumers, a regulatory mechanism is usually needed to protect the legitimate interests of end users as well as the private ICT investor’s. In many public service sectors, if the public statutory authority chooses to appoint a private operator to provide this service directly to consumers, then, legally it must transfer or “concede” this right, and a concession contract is required. When this special right has been conceded to an outside party, consumers need a mechanism to protect their interests vis-à-vis the new private monopoly.

## Slide 6
Regulatory Issues
Regulation by Contract
Regulation by Commission
Market Structure
Monopsony (one, single public buyer of the service)
Monopoly (one single private provider of the service & many individual customers)
Types of PPPs
Service Contracts, Management Contracts, BOTs, some affermage-type contracts
Concessions & some lease-type contracts
Risk of inaccurate information about existing infrastructure network & assets
Relatively Low
Higher risk of unknowns
Private contractor’s certainty about how much new investment is required by the project
Higher degree of certainty
Generally a lower degree of certainty (more risk for private investor)
Collection Risk faced by Private Contractor
Low. Collection is from one, single public client
Higher. Collection is from multiple individual accounts
Price Adjustment Procedures
Determined by a specific formula within the contract. Little discretion needed to make tariff adjustment decisions
Prescribed by price adjustment procedures within the concession contract, but verified and approved by the discretionary judgment of a qualified commission of regulators

## Slide 7: 2 – Managing Requests to Adjust ICT PPP Contract Prices
Definition: Price adjustment techniques are models for making predictable decisions about how any changes should be made to a PPP contract’s prices, in response to new conditions that change the PPP project’s operating costs or required investments, etc. The major price regulation options include:
  Rate of Return Price Regulation
  Price-Cap Regulation
Rationale: It is practically impossible to write a single PPP contract that can foresee all material changes to an e-Govt. contract’s conditions for 5-10+ years. Parties agree at the outset that some conditions will likely change over the life of the contract which may affect the costs that a contract must bear. Thus, predictable procedures musty be agreed upon in advance for how decisions about adjustments to ICT PPP tariffs should be made.

## Slide 8: Rate of Return Regulation
In rate of return regulation, the regulator must first review all of the ICT assets that the PPP project company has invested in and determine if they are “used and useful.”
Second, the regulator reviews the ICT operating expenses of the PPP project and determines if they are all “prudent and necessary.”
The main decision of regulator focuses on is deciding what the private company’s return (profit rate) on its invested capital should be. Finally, the prices the private contractor charges are adjusted to meet the new revenue requirement that provides this approved rate of return.

## Slide 9
“Rate Base” Rate of Return Regulation
ASSETS
(“RATE BASE”)
1. Balance Sheet
2. Income Statement
+ Revenues
- Costs
= Net Income
Return on Capital
(Debt & Equity)
Higher RoR
(Higher Risk)
Lower RoR
(Lower Risk)
3. Cost of Capital
Rate of Return
Notes: <number>
<footer>
<header>

## Slide 10
The Legal Framework for Rate of Return Regulation: 1944 (FPC vs. Hope Natural Gas)
“..it is important that there is enough revenue not only for operating expenses but also for the capital costs of the business. These include service on the debt and dividends on the stock... By that standard the return to the equity owner should be commensurate with risks on investments in other enterprises having corresponding risks. That return, moreover, should be sufficient to assure confidence in the financial integrity of the enterprise, so as to maintain its credit and attract capital.”

## Slide 11: Price-Cap Regulation
Unlike rate of return regulation, price-cap regulators set the prices that a PPP ICT contractor may charge during a given test period (such as 5 years) and to allow the company to earn and keep whatever returns/profit they achieve for that period.
In practice, this has been a much more effective way of incentivizing private service providers to improve their efficiency and reduce operating expenses.
However, it does encourage private contractors to make new investments in ICT system expansion, reliability, back-up systems and security.
Under this price-cap technique, regulators must be more vigilant in their performance monitoring to make sure that private companies are not aggressively reducing operating costs at the expense of the quality and reliability of their ICT service.

## Slide 12: Price-Cap Technique:
The private ICT service provider can increase its profits by reducing its costs and increasing its efficiency
Prices are set in relation to movements of a general retail price index (“RPI”) minus an efficiency factor (“X”). “RPI-X”
Price indicator must be readily available on at least monthly or quarterly bases.
“X” is zero, positive, or negative as set by The Regulator based upon expected productivity relative to other typical competitive firms in the economy.
Regulator’s main task to choose just the right “X”, not to aggressive nor to lenient.
Capping prices can result in unexpectedly high or low profits, causing higher costs of capital
Setting of initial prices requires an estimation of the utility’s production costs, just like ________________(?) regulation.

## Slide 13: How Price Caps Work: “X” Factors
Service provider must find “productivity increases” (cost reductions) of 5% per year just to maintain the same level of profits
“RPI” can change from year to year, but “X” is fixed at start of review period

## Slide 14: 3 – Measuring & Monitoring e-Govt PPP Contractor Performance
Definition: PPP contractor performance monitoring is the function carried out by the regulatory body to both determine what level of service the PPP contractor is actually providing, and the system of rewards and penalties to incentivize the contractor to meet and to exceed these performance levels.
Rationale: PPPs contracts are based upon the Govt. specifying clear and distinct outputs, such as service performance levels, while decisions about the inputs (design, technology, management, etc.) are left to the private contractor. A key requirement of PPPs is to ensure that these specific output performance levels are, in fact, being met through the monitoring of the project’s technical and operating performance.

## Slide 15: Examples of ICT PPP Contract Key Performance Indicators
The number and timing of new ICT connections made (if relevant)
The volume of electronic transactions provided or records processed
The percentage of time that the ICT project is available for the client Govt. agency or end users
The level of service the project provides
The proven ability of a new project or service through commissioning tests to operate at its intended and contracted capacity
The number of proven and justified complaints received from consumers for inadequate service

## Slide 16: 7.4 – Managing Requests for PPP Contract Revision, Renegotiation & Dispute Resolution
Definition: PPP Contract renegotiation & dispute resolution are mechanisms for the solving of differences during an ICT PPP contract’s implementation. Unlike tariff changes, which are addressed within a PPP contract, these techniques address changes to the contract itself.
Rationale: It is nearly impossible to draft a contract that can foresee all conditions and changes that will occur within the entire 5 - 10 year term of a PPP contract. When conditions do change (and they always will) there needs to be some mechanism by which the partnership agreement can be revised in a way that acceptable to all parties. While the PPP project contract cannot predict what these new changes will be, it can agree on what the general mechanisms will be by which the parties will communicate, discuss, and agree on reasonable contract modifications. Without these renegotiation mechanisms and dispute resolution techniques, PPP contracts risk being terminated and cancelled, which is very costly for Governments, for private contractors, and for the public.

## Slide 17: PPP Contract Dispute Resolution Options:
PPP Project Oversight Committee Discussion & Negotiation
Mediation
Arbitration/binding arbitration
Litigation
Termination

## Slide 18: PPP Project Oversight Committees
Usually disputes about PPP contracts begin at implementation levels of projects with managers and technical specialists. If the public and private specialists fail to reach agreement, then they usually seek to refer the matter up the chain to senior managers and to those who represent the owners of either the investors or their contracted partners.
It is recommended that the implementation of PPP project readily allow the mid-level managers and technical specialists of both sides of a PPP to easily share information with each other and to discuss possible solutions.
The Oversight Committees should represent the senior managers and owners of the various parties, who should be given a chance to review these issues within the context of the overall partnership relationship of the project. These senior representatives on the committee should then decide it if is really worthwhile to declare a dispute and to take the issue to the next level: seeking mediation

## Slide 19: Mediation of ICT PPP Contracts
Mediation requires both sides to agree to appoint a qualified official, independent of either of the two parties who is knowledgeable about PPPs in general and about the given e-Govt. sector in particular.
Often these mediators have legal backgrounds as lawyers or even judges.
It is common that both sides will request that a mediator (or an arbitrator) be independent of all national and political pressures, and therefore not be a national of the host country Government, nor of the home country of lead developer or its contractors.
The mediator listens to both side’s testimonies and issues a recommended solution. However, the defining characteristic of mediation is that neither side is bound to accept the mediator’s finding.

## Slide 20: Arbitration & Binding Arbitration
Under arbitration, both sides agree to appoint a single arbitrator or a panel of arbitrators to hear their case. In addition to the World Bank’s Int’l Centre for Settlement of Investment Disputes (ICSID) there are other international bodies of arbitration specialists who are becoming increasingly experienced in resolving disputes of PPP contracts in e-Govt. sectors.
Unlike mediation, where both parties are free to ignore the recommended solution of the mediator, arbitration is usually classified as “binding” – meaning that both parties commit up front that they will accept and abide by the findings of the arbitrator.
Thus, arbitration resembles an official court of law. However, for PPPs arbitration has the advantage that it can much quicker and cheaper than going through official litigation through courts.
Arbitration panels can be set up in a matter or weeks or months and their decisions can be issued much quicker than can a court decision.

## Slide 21: Litigation
PPP contract disputes may also try to be resolved through formal litigation in courts of law. However, this tends to be the most costly and to take the longest time to resolve, which imposes significant expenses on all parties, including the “winner.”
For large ICT PPPs that involve foreign investors and lenders, the dispute resolution mechanisms of the PPP contract almost always require that a third country’s law be relied upon in the adjudication of any disputes.

## Slide 22: ICT PPP Contract Termination/Cancellation
All ICT PPP contracts should specify in detail the procedures for contract termination & cancellation. Contract termination must be formally sought or requested by one of the parties.
Termination can be “for cause” or, in some PPPs no cause is required to be given by the client.
If “no cause” termination is allowed, it usually has detailed procedures for how all the accumulated costs of the project, including past investments, outstanding project-backed loans, and current inventories will be allocated and how termination payments (including penalties) must be made.
Larger ICT PPPs with project-backed loans, require that the full amount of their outstanding loans, (plus fees) be paid if the Govt terminates the contract or “buys out” the PPP project company.
Lenders usually insist on “step-in rights”: If the private ICT operating contractor fails to perform, lenders may first “step in” & appoint their own, new management team, rather than the Govt. taking over the project.

## Slide 23: Questions?

## Slide 24: The Institute for Public-Private Partnerships (IP3) Washington | Cairo | Jakarta | Dakar
Cairo
19 Ahmed El Shattoury Street
Dokki, Giza, Egypt
Washington
1010 Wisconsin Avenue, NW, Suite 250
Washington, DC 20007 USA
Tel: 1-202-466-8930 Fax: 1-202-466-8934
www.ip3.org
Jeff Wuorinen
Regional Representative, Middle East/North Africa
E-mail: jwuorinen@ip3.org
Tamer Shaltout
Program Manager, Egypt
E-mail: tshaltout@ip3.org